Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 June 2026 |
| --- | --- |
| Team ID | Not Given |
| Project Name | Rising Waters |
| Maximum Marks | 5 Marks |

| Team Members | Skill Wallet Team ID’s | Roll Numbers (College: ACET) |
| --- | --- | --- |
| Mohana Deepika Kancherla (Team Leader) | SWUID2026226898 | 23MH1A0596 |
| Flora Disowja Sarugolu | SWUID2026212008 | 24P35A0549 |
| Santhi Illa | SWUID2026212021 | 24P35A0550 |
| Mathan Bhavesh Hari Raghava Krishna Munaga | SWUID2026212007 | 24P35A0532 |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

### Product Backlog

The product backlog contains prioritized features, user stories, bug fixes, and enhancements required to develop the Rising Waters flood prediction system.

### Sprint Schedule

The sprint schedule organizes project tasks into short development cycles, ensuring timely implementation, testing, review, and continuous project improvement.

### Estimation

Project estimation evaluates development effort, resources, story points, and timelines to ensure efficient planning, execution, and successful project delivery.

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register and log in securely to access the flood prediction dashboard. | 3 | High | M, Deepika |
| Sprint-1 | Weather Data Integration | USN-2 | As a system, I collect real-time weather and rainfall data from APIs. | 5 | High | M, Bhavesh |
| Sprint-1 | River Level Monitoring | USN-3 | As a system, I collect river water level data from sensors/APIs. | 5 | High | Santhi Illa |
| Sprint-2 | AI Flood Prediction | USN-4 | As a user, I receive flood risk predictions generated by the AI model. | 8 | High | Flora Disowja |
| Sprint-2 | Risk Classification | USN-5 | As a system, I classify flood risk into Low, Medium, and High levels. | 5 | High | M .Bhavesh |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view flood risk maps, weather data, and prediction reports. | 5 | Medium | M, Deepika |
| Sprint-3 | Alert System | USN-7 | As a user, I receive SMS, email, and mobile notifications during flood emergencies. | 8 | High | Flora Disowja |
| Sprint-3 | Report Generation | USN-8 | As an authority, I can generate reports and analyze flood trends. | 5 | Medium | Santhi Illa |
| Sprint-4 | System Testing | USN-9 | As a developer, I validate prediction accuracy, performance, and reliability. | 5 | High | Entire Team |
| Sprint-4 | Deployment | USN-10 | As an administrator, I deploy the solution on the cloud for public use. | 6 | High | Entire Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 18 | 7 Days | 01 Aug 2025 | 07 Aug 2025 | 18 | 07 Aug 2025 |
| Sprint-2 | 18 | 7 Days | 08 Aug 2025 | 14 Aug 2025 | 18 | 14 Aug 2025 |
| Sprint-3 | 18 | 7 Days | 15 Aug 2025 | 21 Aug 2025 | 18 | 21 Aug 2025 |
| Sprint-4 | 16 | 7 Days | 22 Aug 2025 | 28 Aug 2025 | 16 | 28 Aug 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart: A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts